I clearly had stated that only the tasks marked as high priority would be completed, all others were not part of my proposal and added out of me wanting to continue on this further. Further: Anything marked spritework is not applicable to either class and therefore is marked N/A and was not included. Dylan was informed of this.

| Task | Priority | Status | Task Type | Due Date | Recorded gifs? | Applicable Class |
| --- | --- | --- | --- | --- | --- | --- |
| Spreadsheet tracking (Proposal) | High | DONE | Other | 11/22/2025 |  | Math, Game Development |
| Copper Drill sprite (2 layers one that will rotate) | High | TODO | Spritework | 11/22/2025 |  | N/A |
| Drone Bay Sprite (each has 4 drones so maybe 4 slots) | High | TODO | Spritework | 11/23/2025 |  | N/A |
| Anti aliasing | High | DONE | Engine config | 11/23/2025 |  | Game Development |
| Improve feel of player handling | High | DONE | Value Tweaking | 11/24/2025 |  | Math, Game Development |
| Drone Movement Easing | Medium | DONE | Programming | 11/24/2025 |  | Math, Game Development |
| Drone movement particles | Medium | TODO | Particle Effects | 11/25/2025 |  | Math, Game Development |
| Player mining beam particles | Medium | TODO | Particle Effects | 11/27/2025 |  | Math, Game Development |
| Allow player to mine Resources (remove starting drill) | Stretch | TODO | Programming | 11/26/2025 |  | Math, Game Development |
| Show indication of net resource change over time | Medium | TODO | Programming | 11/29/2025 |  | Math, Game Development |
| Beam Laser Sprite ( start - middle - end) | Medium | TODO | Spritework | 11/26/2025 |  | N/A |
| Player Particle Trail | High | TODO | Particle Effects | 11/27/2025 |  | Math, Game Development |
| Mini item icons when things are deposited | Low | TODO | Particle Effects | 11/29/2025 |  | Math, Game Development |
| Water Drill sprite | Low | TODO | Spritework | 11/24/2025 |  | N/A |
| Lighting | Stretch | DONE | Engine config | 11/30/2025 |  | Game Development |
| Bloom (glow) | Stretch | TODO | Engine config | 11/30/2025 |  | Game Development |
| Silicon Factory Sprite | Low | TODO | Spritework | 11/25/2025 |  | N/A |
| Interaction Sounds | Stretch | TODO | Sound Effects | 12/1/2025 |  | Game Development |
| Mining sounds | Stretch | TODO | Sound Effects | 12/1/2025 |  | Game Development |
| Drone sounds | Stretch | TODO | Sound Effects | 12/1/2025 |  | Game Development |
| Drill sounds | Stretch | TODO | Sound Effects | 12/1/2025 |  | Game Development |
| Collection sounds | Stretch | TODO | Sound Effects | 12/1/2025 |  | Game Development |
| Polish inventory styling | Medium | TODO | Spritework | 11/28/2025 |  | Game Development |